- Project Title: AI-Driven Risk Management and Decision Support for Sustainable Supply Chains

- Project Start Date: 1st June 2025

- Names of project associates/ students (if student, mentions degree and year):

  - Puneet, Project Associate

  - Devanshu Bhatnagar

- Problem Statement/ Description (3-4 lines): Supply chains face unpredictable disruptions that can severely impact service levels and costs. Stochastic risk assessment enables FedEx SMART Centre to quantify these uncertainties using probabilistic models. This approach supports robust decision-making under uncertainty, aligning with FedEx’s goal of building resilient, sustainable, and agile logistics solutions.

Progress against project objectives:

| S. No | Objective | Progress Status |
| --- | --- | --- |
| 1. | Risk Assessment Framework | - Working on designing a stochastic risk assessment model integrating probability distributions of supply chain disruptions. - Found a dataset and worked on the code to implement Monte Carlo simulations to evaluate potential outcomes of supply chain decisions under uncertainty. - Completed Phase 1 (Literature & Concept Review), including extracting mathematical frameworks, Bayesian Network structures, and ripple-effect modeling from selected papers. - Developed a comparison matrix of major stochastic modeling approaches. Identified and prepared publicly available datasets, conducted preliminary data analysis (EDA), and flagged data quality issues. - Completed Monte-Carlo simulation v1 and v2, and drafted the first possible Supply Chain Risk Index (SCRI). - Finalized the Supply Chain Risk Index (SCRI) with calibrated severity parameters, achieving ROC-AUC ≥ 0.80 and calibration slope within [0.9, 1.1]. - Completed sensitivity and stress testing, along with distribution fitting and copula selection (Gaussian vs. Student-t). - Incorporated calibration using EM-DAT and UNCTAD external datasets, ensuring mapping accuracy with R² ≥ 0.5. - Risk Dashboard prototype initiated and integrated with updated SCRI weights, downloadable outputs, VaR/TVaR readouts, and copula model badge. - With these milestones, the Risk Assessment Framework is now considered functionally complete, providing a strong foundation for the next phase (AI-based decision support system). - Enhanced the existing risk dashboard to make it fully dynamic and data-driven rather than hard-coded. Integrated updated SCRI weights and calibrated risk outputs into the dashboard views. - Added improved visual elements and interaction logic while retaining the stable Streamlit-based UI already in use. Deployed and demonstrated the live dashboard, ensuring consistency with the calibrated Student‑t copula risk model and VaR/TVaR outputs. |
| 2. | AI-Based Decision Support System | - Built a Gym/SimPy environment with calibrated marginals and a Student-t copula sampler, ensuring seeded reproducibility and unit tests for robustness. - Completed grid-search for (s,S) and myopic baseline policies, and established a Q-learning/DQN training harness with logged KPIs (service level, total cost, SCRI violations, VaR/TVaR). - Introduced SCRI-penalty and CVaR-style reward terms; retrained agents and validated improvements in tail-risk metrics (≥10% reduction in VaR95 or ≥15% fewer SCRI violations without significant cost increase). - Produced Tech Report v0.5 with environment specification, baselines, QL/DQN results, ablation studies (independence vs Gaussian vs t-copula), and dashboard integration showcasing policy suggestions vs baselines. - Significant progress was achieved toward deepening the theoretical and mathematical foundations of our reinforcement learning framework. We systematically built mathematical intuitions behind Q-Learning and Deep Q-Networks (DQN), analyzed convergence behavior, and explored integration mechanisms of heavy-tailed dependency models (Student-t Copulas) within the Bellman update structure. In parallel, we reviewed advanced literature on stochastic decision processes and initiated the formulation of a risk-sensitive Bellman operator that embeds copula-based correlation structures into value updates. This work lays the groundwork for developing a theoretically consistent and risk-aware AI agent for supply chain decision-making. - Benchmarked risk-aware RL policies against classical baselines ((s, S) and myopic policies). Evaluated policies under Student‑t copula–based transition dynamics to reflect heavy‑tailed risk dependencies. - Focused analysis on tail-risk KPIs (e.g., VaR95), validating measurable reduction in risk without disproportionate cost increase. - Completed development, training, and benchmarking of the RL decision-support module (baselines, Q-Learning, DQN-lite), including risk-aware rewards and reproducible pilot results integrated with the dashboard. - Module is now considered functionally complete and decision-ready, with documentation, comparison artifacts, and policy outputs prepared for later validation and reporting. |
| 3. | Predictive Analytics for Disruptions | - Initiated and completed a first working baseline for the predictive analytics module during November. Defined the prediction target at facility level (weekly SLA-breach rate or turnaround-delay exceeding a threshold). - Engineered features including ISO-week seasonality, holiday effects, lagged SLA/turnaround variables, and external EM-DAT/UNCTAD risk proxies. - Implemented baseline models ranging from seasonal naïve methods to XGBoost-based tabular models. Evaluated models using regression (sMAPE) and classification (PR-AUC, F1) metrics, including calibration diagnostics. |
| 4. | Sustainable and Resilient Logistics Strategies | Yet to do |

Work completed in the project thus far: - Initial Research and Planning: Identified and documented publicly available datasets relevant to supply chain disruption modeling, and researched stochastic risk assessment models (Stochastic Programming, Markov Chains, Bayesian Networks, Newsvendor) with their pros, cons, and application domains. - Paper Review and Concept Extraction: Reviewed a key paper on "Stochastic Integrated Supplier Selection and Disruption Risk Assessment under Ripple Effect," summarizing its objective function, decision variables, constraints, uncertainty modeling, Bayesian Network structure, and ripple-effect modeling. - Literature Comparison: Created a matrix comparing four major stochastic modeling approaches, highlighting application domains, pros, cons, and references. - Seminar Participation and Summaries: Attended the FedEx/IIT Kharagpur seminar on Variance-Adjusted Cosine Similarity (VACS), summarizing key takeaways, and attended the SMART FedEx Seminar Series, summarizing insights on logistics challenges in India, global best practices, and the need for localized solutions. - Data Preparation (Phase 2): Reviewed the selected dataset, created a data dictionary mapping original fields to risk variables, identified data quality issues, and conducted exploratory data analysis (EDA), including histograms and ECDFs. - Collaboration and Repository Management: Coordinated work with team members, uploaded artifacts to a shared Google Drive and GitHub repository, and maintained logical folder structures with basic documentation. - Feature Engineering: Derived inter-arrival time, disruption severity proxy (Delivery_Risk x Cost), and lead-time variance, documented in feature_eng.md. - Data Quality Refinement: Proposed imputation/deletion rules per variable and documented them in data_quality_issues.ipynb, with updates to the README file. - Exploratory Statistics Polish: Added markdown interpretations for identifying heavy tails and multimodality in exploratory_statistics.ipynb, and pushed histogram and ECDF plots as PNGs to /figures/histogram_ecdfs. - Monte Carlo Simulation Development: - Simulated 10,000 scenarios using preliminary fitted distributions and plotted the distribution of total disruption cost (mc_simulation_v1.ipynb). - Created Monte-Carlo simulation version 2, including relevant empirical data and a separate parameters folder. - Copula Dependency Prototype: Developed a prototype for Gaussian copula dependency on severity and inter-arrival times, documented in copula_dependency_prototype.ipynb. - Supply Chain Risk Index (SCRI) Draft: Drafted the first possible SCRI and saved it in the repository as scri_draft.md. - Finalized SCRI: Completed the final SCRI, including an iPython notebook and CSV results. Sensitivity and Stress Testing: Performed sensitivity and stress testing analyses. - Calibration with External Data: Collected EM-DAT (2018–2024) and UNCTAD port metrics, aggregated to weekly granularity, and mapped disruption severity proxies. Built calibration.ipynb and validated mapping with R² ≥ 0.5. - Copula Selection and Diagnostics: Compared Gaussian vs. Student-t copulas on calibrated marginals. Reported AIC/BIC, log-likelihood, Kendall’s τ, and tail-dependence λ. Selected the Student-t copula based on fit and tail exceedance accuracy. - SCRI Re-weighting and Validation: Re-weighted the Supply Chain Risk Index (SCRI) with calibrated severity parameters. Recomputed node-level scores, achieving ROC-AUC ≥ 0.80 and calibration slope within [0.9, 1.1], using Platt scaling and isotonic regression. - Dashboard Enhancements: Updated the Streamlit risk dashboard with model badge (e.g., “t-copula”), downloadable SCRI results, VaR/TVaR readouts, and a short “What changed after calibration” note. - MDP Specification & KPIs: Finalized Markov Decision Process (MDP) formulation with defined KPIs including service level, total cost, SCRI-violation count, and VaR/TVaR at weekly horizons. Documented and pushed to GitHub. - Simulation Environment Development: Built a Gym/SimPy environment using calibrated marginals with Student-t copula sampling. Added seeded reproducibility and unit tests to ensure deterministic behavior across experiments. - Baseline Policy Implementation: Implemented and benchmarked (s,S) and myopic baseline policies. Conducted grid-search runs, logged KPIs, and produced comparative plots and CSV reports for baseline vs. Q-learning performance. - Learning Agent Prototyping: Developed initial Q-learning and DQN harnesses, including experience replay, target networks, and logging of learning curves. Saved policies and configs under structured artifact directories for reproducibility. - Risk-Aware Reinforcement Learning: Extended agent reward functions with SCRI-penalty and CVaR-style terms. Performed ablation studies (independence vs. Gaussian vs. t-copula; severity ±20%, inter-arrival variability ±15%). Validated that risk-aware agents improved tail-risk metrics (≥10% reduction in VaR95 or ≥15% fewer SCRI-violations) without >5% cost escalation. - Reinforcement Learning Foundations and Mathematical Deep Dive: Conducted a comprehensive study to strengthen the mathematical underpinnings of Q-Learning and Deep Q-Networks (DQN). Derived the Bellman expectation and optimality equations from first principles, examined convergence conditions under stochastic reward structures, and mapped how parameterized Q-functions approximate the true value function. Documented learning dynamics (exploration–exploitation, discount factor effects, target update stability) and created a unified reference for all reinforcement learning agents developed in the project. This mathematical deep dive has enhanced the theoretical consistency and interpretability of our implemented agents. - Copula Integration Research and Student-t Formulation for Risk-Aware Bellman Updates: Explored and mathematically formulated how dependency structures captured by Student-t Copulas can be integrated into the Bellman update equation. Studied joint tail dependencies between cost and disruption variables, derived conditional expectation expressions, and identified potential modifications to the reward and transition components to embed heavy-tailed correlations. This investigation establishes the theoretical pathway toward a copula-augmented, risk-sensitive Q-learning framework, enabling more robust and realistic decision policies under correlated uncertainty. - Predictive Analytics Baseline Development: Developed the first working baseline for the predictive analytics module by defining a facility-level prediction target (weekly SLA-breach rate or turnaround-delay exceedance). Engineered features including ISO-week seasonality, holidays, lagged operational indicators, and external EM-DAT/UNCTAD disruption proxies. Implemented baseline models ranging from seasonal naïve forecasting to XGBoost-based tabular models. Evaluated performance using regression (sMAPE) and classification (PR-AUC, F1) metrics, including calibration analysis. Delivered complete, reproducible artifacts—baseline notebook, metrics CSV, and forecast-versus-actual visualization—to the project repository. - Dashboard Dynamization and Integration: Converted the risk dashboard from partially hard-coded logic to a fully dynamic, data-driven architecture. Integrated predictive outputs, calibrated SCRI measures, and updated risk metrics into the dashboard framework. Ensured alignment with the Student-t copula–based risk model and consistent VaR/TVaR reporting. Deployed and demonstrated the live dashboard with improved interactivity, maintainability, and end-to-end integration across risk assessment, prediction, and decision-support components. - RL Pilot Closure and Reproducibility: Completed end-to-end reproducible RL pilot (baselines, Q-Learning, DQN-lite) with fixed seeds, configs, artifact logging, and verified policy performance across defined scenarios. - Packaging, Dashboard & Executive Readiness: Prepared one-pager/slide summaries, integrated policy comparison into the dashboard, and organized artifacts for FedEx-facing review and upcoming validation.

Specific work done this month: - Completed the RL pilot end-to-end, ensuring all experiments (baselines, Q-Learning, DQN-lite) run reproducibly from configs with fixed seeds, logged outputs, and no manual intervention. - Finalized reward shaping and scenario configurations (S1–S3), added SCRI/CVaR-based risk penalties, and verified consistent improvements in tail-risk behavior without unacceptable cost escalation. - Implemented and re-ran grid-search baselines ((s, S) and myopic), generated updated CSV outputs, and benchmarked them systematically against RL agents across all scenarios. - Implemented DQN-lite from scratch, aligned the file structure with earlier components, trained across scenarios, and consolidated results into a unified comparison table. - Produced consolidated artifacts: baselines.csv, ql_results.csv, rl_comparison.csv, learning-curve plots, and stored them under a reproducible, documented directory structure. - Added a “Policy” tab in the dashboard showing baseline vs. RL recommendations, VaR/mean tiles, model version badges, config hash, and last-updated information. - Ensured dashboard integration with the calibrated t-copula model and SCRI outputs so that policy suggestions, risk metrics, and comparison views remain consistent and explainable. - Developed a one-page executive summary and one-slide brief outlining objectives, methods, pilot setup, KPI improvements, and decision insights for non-technical stakeholders. - Conducted reproducibility audit: documented exact run commands, commit hash, config hashes, and expected outputs for clean regeneration of RL results. - Began FedEx-readiness packaging by outlining data adapter scaffolding and drafting validation/back-testing checklists to support future evaluation once FedEx data becomes available.

Project Outcome for the month: - Demonstrated a fully reproducible and risk-aware RL pilot, showing consistent improvement in VaR/TVaR and SCRI-violation metrics over strong classical baselines. - Transitioned from “prototype” to decision-ready module, with documented configs, seeds, artifact logs, and clearly interpretable policy behavior. - Delivered integrated dashboard views, including the new Policy tab, connecting risk metrics, RL actions, and baseline comparisons in one unified interface. - Produced executive-facing summaries (one-pager + slide) that clearly communicate problem framing, approach, pilot results, and decision implications. - Established groundwork for FedEx data validation through reproducibility notes, back-testing checklist, and preliminary adapter planning.

Next Steps (Work Plan for next month): - With the RL-based decision support module now functionally complete, the focus will shift back to the predictive analytics stream. - Extend the existing predictive baseline by refining target definitions, improving feature engineering, and evaluating stronger models beyond the current baselines. - Incorporate additional temporal, operational, and external risk-proxy features, and systematically compare their impact on performance and calibration. - Build reproducible pipelines for training, validation, and diagnostics (sMAPE, PR-AUC, F1, calibration plots), aligned with future FedEx data readiness. - Prepare integration pathways so that predictive signals can later feed into the risk dashboard and, where appropriate, inform downstream decision modules.

Project Progress:

Project Timeline and current work activity:

| Phase/Work Tasks | Sub-Tasks | June | July | August | September | October |
| --- | --- | --- | --- | --- | --- | --- |
| 3.1 Risk Assessment Framework | Literature review and model design | Completed |  |  |  |  |
|  | Paper extraction & modeling approach | Completed |  |  |  |  |
|  | Data sourcing and initial mapping | Completed |  |  |  |  |
|  | Data cleaning and quality assessment |  | Completed |  |  |  |
|  | Exploratory data analysis and distribution fitting |  | Completed |  |  |  |
|  | Monte Carlo simulation prototype |  | Completed |  |  |  |
|  | Multi-factor risk index design |  |  | Completed |  |  |
|  | Risk index testing and refinement |  | Completed |  |  |  |
|  | Distribution Fitting & Goodness-of-Fit (GoF) Matrix |  | Completed |  |  |  |
|  | Alternative Copula Check |  |  | Completed |  |  |
|  | Sensitivity and Stress Testing |  |  | Completed |  |  |
|  | Risk Dashboard Prototype |  |  | Completed |  |  |
|  | Deployment and DevOps |  |  | Completed |  |  |
| AI-Based Decision Support System | Environment and Baseline Setup |  |  |  | Completed |  |
|  | Baseline Implementation and Training Harness |  |  |  | Completed |  |
|  | Risk Aware Learning and Analysis |  |  |  | Completed |  |
|  | Deep Dive into RL Agents |  |  |  |  | Start |
|  | Mathematical Study of Student t Copula |  |  |  |  | Start |
|  | FedEx terminology research for dataset preparation |  |  |  |  | Start |
|  | Packaging and Demo Preparation |  |  |  |  | Start |

Work Contributions by individual team members in the project:

- Puneet

  - Led development and closure of the RL decision-support module, including baselines, Q-Learning, DQN-lite, reward shaping, and reproducibility setup.

  - Prepared consolidated comparison artifacts (CSV results, learning curves), structured repository layout, and documented run commands, seeds, and configs.

  - Integrated RL policy outputs into the dashboard (Policy tab, model badge, config hash, VaR/mean tiles) and ensured consistency with the calibrated t-copula model.

  - Developed executive-ready one-pager and slide summarizing pilot design, metrics, and decision implications.

  - Initiated validation readiness by outlining back-testing checklist and adapter scaffolding for future FedEx data.

- Devanshu

  - Contributed to scenario configuration, baseline policy grid-search, and analysis of KPI trade-offs across S1–S3.

  - Assisted in implementation, debugging, and re-runs of RL experiments, ensuring consistency of outputs across seeds and configurations.

  - Helped verify dashboard integration, cross-checking policy displays, risk metrics, and CSV downloads.

  - Supported documentation and organisation of artifacts in the repository for easier review and reproducibility.

  - Collaborated on interpreting pilot results and preparing summaries for project reporting.